`



Meeting Minutes

Van Lang Admissions

# Revision Table

|  |  |  |  |
| --- | --- | --- | --- |
| Author | Date | Reason for changes | Version |
| Khoi Nguyen | 14/11/2016 | Initial Document | 1.0 |

Table of Contents

[Revision Table 1](#_Toc474250879)

[I. Purpose 3](#_Toc474250880)

[II. Participant in meeting 3](#_Toc474250881)

[III. Content of meeting 3](#_Toc474250882)

[IV. To do task 4](#_Toc474250883)

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Writer:** | Khởi Nguyễn | **Location:** | Room 701C | | |
| **Date:** | 14/11/2016 | **Start:** | 10h30 | **Finish:** | 11h30 |

# Purpose

* Review the analysis functions
* Ask some questions to collect requirement clearly.

# participant in meeting

Customer : Lecturer Nguyễn Thế Quang

Team Capston:

* Nguyễn Thái Hiền
* Nguyễn Hoàng Anh Tài
* Đoàn Anh Minh
* Trần Xuân Hải
* Nguyễn Anh Khởi
* Nguyễn Xuân Thái Hiền

# Content of meeting

- Review fuctions list

- Manage News :

+ Edit : need more function “ Deactive news”

+ Delete : only delete draft news

+ Need more function “ Tranfers news “

+ Need more function “ Filter news”

+ Authorization to view news

- Add Function “Authorization” : 2 level - authorization

- News divide into 2 type : public & private

- Manage Pop-ups & Banner : Need more functions “ Create” , “Delete” & “Control timer”

- Manage Student : Add function “ Edit profile “

- Manage Q/A : Add funcion “Approve question “

- Web qualities : Fast , can be expanded , avaiability , modified .

- Approve release :

+ Release 1 :

* Authorization
* Manage news
* Manage categories

+ Release 2 :

* Manage Students
* Manage Accounts
* Manage Q/A

+ Release 3 :

* Manage Banners
* Manage Pop-ups
* Manage multi languages
* CEO

# To do task

* Analysis requirement

---- \*\*\* ----