## Slide 1
Present: Base Step Solution
Capstone Project
Project: Van Lang Admission

## Slide 2: Agenda
Introduction
Planning phase
Development process
Requirement phase
Design phase
Implement phase
Testing phase
Monitoring and control
Reflection/ lesson learn
Demo

## Slide 3: I. Introduction
I.1. Project stakeholder
BSS Team
Hien Nguyen
Tai Nguyen
Hai Tran
Khoi Nguyen
Minh Doan
Hien Thai Nguyen
Mentor
Nam Vu
Customer
Quang Nguyen

## Slide 4: I. Introduction
I.2. Role
Role | Name
Project Manager | Tran Xuan Hai
Requirement Engineer | Doan Anh Minh Nguyen Anh Khoi
Architect Engineer | Tran Xuan Hai Nguyen Thai Hien Nguyen Hoang Anh Tai
Developer | Tran Xuan Hai Nguyen Thai Hien Nguyen Hoang Anh Tai
Tester | Doan Anh Minh Nguyen Anh Khoi

## Slide 5: I. Introduction
I.3. About Van Lang Admission project
Nowadays apply technology into admission of university is very important
and necessary.
With transform of admission and require from Ministry of Education and
Training that information relate to admission must be publish on website of
university.

## Slide 6: I. Introduction
I.3. About Van Lang Admission project
Technical:
Database: mongoDB, redit, elasticsearch
Language: javascript
Framework: angularjs, ionic
Platform: nodejs

## Slide 7: I. Introduction
I.4. Project scope
Time:
Stage 1: 6people * 4h *5days * 12weeks = 1440
Stage 2 : 5people * 8h *6days * 18weeks = 4320
Quality:
Provide website with main function as described in requirement document on time

## Slide 8: II. Planning phase
II.1. Milestone

## Slide 9: III. Development process
III.1. Process

## Slide 10: III. Development process
III.1. Process

## Slide 11: III. Development process
If architecture and requirement are not clear, team may have
rework a lot
Release the product to customer early
Help the team handle problems easier and mitigate risks
Need good planning and design
Need a clear and complete definition of whole system
Generates working software quickly and early
Customer can respond to each build
It is easier to test and debug
S
W
O
T

## Slide 12: IV. Requirement phase
IV.1. Duration

## Slide 13: IV. Requirement phase
IV.2. Requirement development process

## Slide 14: IV. Requirement phase

## Slide 15: IV. Requirement phase
IV.3. Method-Functions
Requirement Technique: Prototyping
Brainstorming
Questionnaire
Interview
Requirement Tools: Draw.io
Prototyping

## Slide 16: IV. Requirement phase
IV.4. Use case diagram

## Slide 17: IV. Requirement phase
IV.5. Function prioritization

## Slide 18: V. Design phase
V.1. Duration

## Slide 19: V. Design phase
V.2. Architecture and design process

## Slide 20: V. Design phase
V.3. Physical view

## Slide 21: V. Design phase
V.4. Static view

## Slide 22: V. Design phase
V.5. Class diagram

## Slide 23: V. Design phase
V.6. Dynamic view

## Slide 24: V. Design phase
V.7. Sequence diagram

## Slide 25: VI. Implement phase
VI.1. Duration

## Slide 26: VI. Implement phase
VI.2. Incremental

## Slide 27: VII. Testing phase
VII.1. Duration

## Slide 28: VII. Testing phase
VII.2. Testing process

## Slide 29: VII. Testing phase

## Slide 30: VII. Testing phase
VII.3. Test report

## Slide 31: VIII. Monitoring and Control
VIII.1. Measurement

## Slide 32: VIII. Quality management
VIII.1.1. Measurement process

## Slide 33: VIII. Quality management
VIII.1.2. Earned value chart

## Slide 34: VIII. Quality management
VIII.1.3. Bull’s eye chart

## Slide 35: VIII. Quality management
VIII.2. Change management

## Slide 36: VIII. Quality management
VIII.2.1. Change management process

## Slide 37: VIII. Quality management

## Slide 38: VIII. Quality management
VIII.2.2. Change request form

## Slide 39: VIII. Quality management
VIII.2.2. Change request in the project

## Slide 40: VIII. Quality management
VIII.3. Risk management

## Slide 41: VIII. Quality management
VIII.3.1. Risk management process

## Slide 42: VIII. Quality management
VIII.3.2. Prevent and reduce risk process

## Slide 43: IX. Reflection/ lesson learn

## Slide 44: X. Demo

## Slide 45: THANK YOU FOR YOUR ATTENTION